Contiloe Pictures

Web Application Issue List

Give New page for each issue

Point No. 0001 / Date of Creation: 11/10/2019

Menu Option Name:

Expense v/s Budget Report

Details of the Changes/Issue/Feedback:

Extra hour break up report  by giving hyperlink

Status:

Completed (12/10/2019)

Screen Shot:

Point No. 0002 / Date of Creation: 11/10/2019

Menu Option Name:

Episodic Report

Details of the Changes/Issue/Feedback:

Day-wise footage breakup report detail by giving hyperlink

Status:

Completed (15/10/2019)

Screen Shot:

Ie:

Point No. 0003 / Date of Creation: 11/10/2019

Menu Option Name:

Episodic Report

Details of the Changes/Issue/Feedback:

Episodic Staff cost breakup report

Status:

Completed (16/10/2019)

Screen Shot:

Direct display on report

Point No. 0004 / Date of Creation: 11/10/2019

Menu Option Name:

Details of the Changes/Issue/Feedback:

Production/Admin staff cost not matching with monthly attendance report

Status:

Completed (15/10/2019)

Screen Shot:

____________________________________________________________________________

Point No. 0005 / Date of Creation: 11/10/2019

Menu Option Name:

Episodic Report

Details of the Changes/Issue/Feedback:

Expenses v/s budget report not showing in Episodic report due to which Total cost not updated in episodic report - (Check screen shot and Notes)

Status:

Completed (16/10/2019)

Remarks:

Expenses v/s budget report merge in episodic report

Screen Shot:

Point No. 0006 / Date of Creation: 11/10/2019

Menu Option Name:

Payment Request Report

Details of the Changes/Issue/Feedback:

Payment request report not coming as per due date.

Status:

Completed (15/10/2019)

Screen Shot:

Point No. 0007 / Date of Creation: 11/10/2019

Menu Option Name:

Bill Status report

Details of the Changes/Issue/Feedback:

When we delete Invoice from Invoice entry module still it is showing in bills status report, should not happen…..

Status:

Completed (15/10/2019)

Screen Shot:

·

Point No. 0008 / Date of Creation: 11/10/2019

Menu Option Name:

Invoice Entry

Details of the Changes/Issue/Feedback:

Negative amount of Invoices accepting which should not accept...

Status:

Completed (15/10/2019)

Screen Shot:

Point No. 0009 / Date of Creation: 04/11/2019

Menu Option Name:

Project Master

Details of the Changes/Issue/Feedback:

Do not allow to delete master - Artist / Production / Episodic if it has been used in Planning or Actual Schedule

When pressed on “Delete” icon,

System should check usage in above transactions

If not found

- Display message “Are you sure you want to delete this?” Yes (Delete it) No (Do not Delete”

If found

- Display message “Can’t Delete this record, People is used in Planning / Actual “ Close Button

Status:

Pending

Screen Shot:

Point No. 0010 / Date of Creation: 04/11/2019

Menu Option Name:

Episodic Report and Expense v/s Budget Report

Details of the Changes/Issue/Feedback:

Amount mismatch for Artist in both reports (Check screen shot)

Status:

Ready for Testing

Screen Shot:

Episodic Report - Month July 2019 - 06/07/2019 to 06/07/2019

Expenses v/s Budget Report - Month July 2019 - As on Date - 06/07/2019

Point No. 0011 / Date of Creation: 13/11/2019

Menu Option Name:

Project Master

Details of the Changes/Issue/Feedback:

Following fields should be added in “Monthly Expenses” Tab in Project master

- Effective From 99/99/9999 to 99/99/9999

- Status - Active / Inactive

- Attach Agreement

Status:

Pending

Screen Shot:

Artist Screen

Monthly Expenses Screen

Point No. 0012 / Date of Creation: 13/11/2019

Menu Option Name:

Project master

Details of the Changes/Issue/Feedback:

Delete option is not working in the “Monthly Expenses” tab in Project master

Status:

Pending

Screen Shot:

Monthly Expenses Screen